## Slide 1: IMS Project
By Adigwe (Adi) Uraih

## Slide 2: Introduction
Name: Adigwe Uraih
How I approached the specification:
  Created my risk log, Jira board and ERD
  Once I was able to start the code, I wrote down all the relevant tasks that I needed to do
  Planned how and when I should I complete individual tasks, while leave time for contingencies just in case the project was delayed

## Slide 3: Consultant journey
Technologies learnt:
  Git
  Github
  Jira
  MySQL (Both MySQL Workbench and SQL on Google Cloud Platform)
  Java Programming language
  Eclipse
  Maven
  JUnit

## Slide 4: Version control
Branches:
  Master
  Dev
  Orders
  Item
  Testing
The branches where I worked on the features were Items, Orders and Testing.

## Slide 5: Testing

## Slide 6: User stories

## Slide 7: Example of acceptance criteria

## Slide 8: SPRINT REVIEW
I was able to complete each user story
No user story was left out in order to complete CRUD
All must have user stories were completed

## Slide 9: SPRINT RETROSPECTIVE
What went well?
All user stories were completed
80% of code was covered
What could be improved?
Time left to put everything together
Amount of time given from when I started the project
Not having all user stories as must haves
Being able to create, read, update and delete without the system restarting all over

## Slide 10: Conclusion
Expanded my knowledge on a wide range of technologies
Was able to know where I am at regarding what has been taught
Now know that tasks take longer than expected
Give more time certain tasks such as testing
Adding more risks to risk log